Assignment 5

1. What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value 1⁄2, 1, 2, 3, 5,8,13, 20, 40, 100, infinity

Story Point is a metric used to determine the effort required to implement a story. It is the time needed to complete a feature relative to other features. ie. The story point of an individual task is calculated by comparing the points of other tasks.

Apple	2
Mango	3
Banana	5
Jack fruit	100
Pine apple	20
Gooseberry	1/2
Avocado	13
Lemon	1
Pomegranate	2
Watermelon	40

2. What are the points discussed during the daily standup meeting? What happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

- Everyday the the entire scrum team meets for 15 minutes to discuss about the things that each one did on previous day, what they will do the same day and about the impediments. This meeting is called Daily Scrum Meeting or Stand up Meeting
- Each member summarises about:
  What they did last day
  What they are going to do today
  And what impediments they faces.
- If a member identifies a problem which do not have dependancy on other team member’s work, that will be taken care in a seperate meeting after the standup meeting. The daily scrum meeting is not used as a problem solving or issue resolution meeting.
- Issues that are raised are taken are usually dealt with by the relevant subgroup immediately after the meeting.

3. What is the relationship between Epic, User story and Feature? What are themes?

Feature: It is a charateristics or functionality of a software.
Eg: Update adresss in the webportal

User Story: A highlevel definition of a requirement specified by an user.
Eg: As teacher, I want to add the details of students in webportal so that I can access data of any student at anytime.

Epic: A very large user story that is eventually broken down into smaller stories.
Eg: Search items in a page using keywords.

Theme is a collection of user stories. Multiple user story which can be combined together under a specific unit is called theme.
Eg: In a school management system there will be different themes such as Student management, which is used to add, edit, delete, update student details, similarly there will be different themes such as Teacher Mangaement, Staff Management etc. Each theme consists of different user stories.

4. Provide an example of Feature and user stories for the below Epic:
Epic: Allow the customers to manage their own accounts in the web portal

User Story: As a customer, I want to see purchase history so that I can know my transation history for a month and can plan for next orders accorgingly.

Feature: Add a table in history page which consists of details of past transactions.

5. Estimate size:

Read a high level, 10-page overview of agile software development in a celebrity magazine	1
Read a densely written 5-page research paper about agile software development in an academic journal.	3
Write the product backlog for a simple eCommerce site that sells only clocks.	2
Recruit, interview, and hire a new member for your team.	13
Create a 60 minute presentation about agile estimating and planning for your coworkers.	5
Wash and wax your boss’ Porsche.	1
Read a 150 page book on agile software development.	3
Write an 8 page description of agile development for your boss	5